Project Planning Logic & Sprint Estimation

Implementation of Data Import using Transform Maps (Spreadsheet)

TEAM ID : SWTID-2026-7082

Agile Core Definitions & Story Point Scale:

- Sprint: A fixed period/duration (e.g., 6 days) in which a team works to complete a set of tasks.

- Epic: A large functional body of work related to data importation, broken down into smaller user stories.

- Story: A granular development task focused on a specific import configuration, mapping, or transformation script.

- Story Point: A relative estimation score representing effort, complexity, and risk (using Fibonacci-based scale: 1, 2, 3, 5).

Story Point Effort Mapping:

| Complexity Level | Story Point | Task Description / Context |
| --- | --- | --- |
| Very Easy Task | 1 | Basic setup of Data Source or loading a file into an Import Set. |
| Normal Task | 2 | Straightforward Field Mapping (using Mapping Assist) or setting basic Choice Action rules. |
| Moderate Task | 3 | Configuring Coalesce rules to update existing records, or writing basic Transform Scripts (e.g., data formatting). |
| Difficult Task | 5 | Complex onBefore/onAfter scripts involving cross-table lookups, advanced regex formatting, or multi-field coalescing. |

Sprint Breakdown & Logic Allocation:

Sprint 1

- Data Ingestion & Basic Setup (Epic 1)

  - Setup Data Source & Load file to Import Set (Staging Table) (USN1) -> Story Points: 1

  - Create Transform Map and Auto-Map matching fields (USN2) -> Story Points: 2

- Data Integrity & Duplicate Prevention (Epic 2)

  - Configure Coalesce Field (Unique Identifier) (USN3) -> Story Points: 3

  - Define Choice Action behaviors for Reference Fields (USN4) -> Story Points: 2

Total Story Points in Sprint 1 = 1 + 2 + 3 + 2 = 8

Sprint 2

- Advanced Data Transformation (Epic 3)

  - Write onBefore Transform Script to standardize incoming date formats (USN5) -> Story Points: 3

  - Write Field-level Script to capitalize First/Last names (USN6) -> Story Points: 2

- Testing & Validation (Epic 4)

  - Run test import, review Transform logs, and verify Target Table data integrity (USN7) -> Story Points: 3

Total Story Points in Sprint 2 = 3 + 2 + 3 = 8

Velocity Calculation Logic:

Total Story Points = Sprint 1 (8) + Sprint 2 (8) = 16 Story Points

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 16 / 2 = 8 (Story Points per Sprint)

Your team's velocity is 8 Story Points per Sprint.