Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7082 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Ingestion & Basic Setup | USN-1 | As a System Admin, I can set up a Data Source and load a spreadsheet into an Import Set (staging table). | 1 | High | Developer A |
| Sprint-1 | Data Ingestion & Basic Setup | USN-2 | As a System Admin, I can create a Transform Map and auto-map matching spreadsheet columns to target table fields. | 2 | High | Developer A |
| Sprint-1 | Data Integrity & Duplicate Prevention | USN-3 | As a Data Manager, I can configure a Coalesce Field so the system updates existing records instead of duplicating them. | 3 | High | Developer B |
| Sprint-1 | Data Integrity & Duplicate Prevention | USN-4 | As a Data Manager, I can define Choice Action behaviors (create/ignore/reject) for reference fields with un-matched data. | 2 | Medium | Developer B |
| Sprint-2 | Advanced Data Transformation | USN-5 | As a Developer, I want to write an onBefore Transform Script to standardize incoming date formats before insertion. | 3 | High | Developer A |
| Sprint-2 | Advanced Data Transformation | USN-6 | As a Developer, I want to write a Field-level mapping script to appropriately capitalize First and Last names. | 2 | Medium | Developer B |
| Sprint-2 | Testing & Validation | USN-7 | As a QA Lead, I want to run a test import, review Transform logs, and verify target data integrity without errors. | 3 | High | QA Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 8 | 06 Feb 2025 |
| Sprint-2 | 8 | 6 Days | 08 Feb 2025 | 13 Feb 2025 | 8 | 13 Feb 2025 |

Velocity & Iteration Metrics:

Total Story Points Completed = 16 (8 Points in Sprint 1 + 8 Points in Sprint 2)

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints = 16 / 2 = 8 Story Points per Sprint

Average Velocity (AV) per Iteration Unit (story points per day for 6-day sprint duration):

AV = Velocity / Sprint Duration = 8 / 6 = 1.33 Story Points per Day

Burndown Chart & Execution Notes:

A burndown chart represents the remaining work (story points) over the sprint duration. For the Import Sets & Transform Maps project, Sprint 1 started with 8 points and burnt down to 0 points by Day 6 as the Data Source setup, Transform Map mappings, and Coalesce configurations were delivered. Sprint 2 started with 8 points covering Transform Scripts for data formatting, Choice Action rules, and E2E import log validation, successfully reaching 0 points on Day 6.